TEST STRATEGY

Order Management System (OMS) | QA Automation Take-Home Assessment

# 1. Objective and Test Scope

Validate the simplified OMS workflow: User Login → Create Order → Process Payment → Order Confirmation. The implementation will use Python, Playwright API testing, pytest, and a local mock OMS service. SQLite will provide persisted records for database-consistency checks. The goal is to verify functional behavior, error handling, response correctness, and consistency of order and payment data.

## In scope

Authentication: valid credentials succeed; invalid credentials are rejected.

Order creation: required fields, product, quantity, unit price, total amount, and generated order ID.

Payment processing: successful and failed payment outcomes, with appropriate order-state transitions.

API contract: HTTP status codes, response structure, required fields, data types, and error messages.

Persistence: compare API results with SQLite order and payment records.

Repeatable execution: isolated test data, reusable helpers, and clear assertions through pytest.

## Out of scope

Real payment-provider integration, production load testing, real customer data, and validation of an existing third-party OMS are out of scope because the assignment provides no production application or API contract.

# 2. Key Risks and Mitigations

| Risk | Mitigation / validation |
| --- | --- |
| Invalid or incomplete authentication | Test missing, incorrect, and malformed credentials; verify protected operations reject unauthenticated requests. |
| Incorrect order totals or data | Assert quantity and price constraints; calculate expected totals independently and compare with response and database. |
| Payment failure leaves a confirmed order | Assert failed payments do not transition the order to confirmed; check both API response and persisted state. |
| API response and database disagree | Query SQLite after each relevant operation and compare order ID, amount, payment status, and order status. |
| Tests depend on execution order or shared data | Use isolated fixtures/test data and cleanup; avoid relying on IDs or state created by another test. |
| Mock service hides real-world limitations | Document assumptions clearly; treat results as validation of the simulated contract, not a real payment gateway. |

# 3. Automated vs. Manual Testing

Automated (pytest + Playwright APIRequestContext):

Positive end-to-end flow: login, create order, simulate successful payment, and validate confirmation.

Negative scenarios: invalid login, payment failure, unauthorized access, and invalid order payloads.

Data/API checks: status codes, response schema and fields, totals, order state, and database consistency.

Regression checks: run the same deterministic scenarios locally and in GitHub Actions.

Manual:

Review ambiguous business rules and confirm expected order/payment state transitions.

Exploratory checks for usability or workflows not represented by the mock API.

Review test reports, logs, and failure messages when a test fails.

# 4. Key Edge Cases

Empty/missing credentials, incorrect password, and missing/invalid authentication token.

Missing product or quantity; zero, negative, non-integer, or excessively large quantity.

Zero, negative, malformed, or inconsistent price/total values; use decimal-safe currency handling.

Payment declined or simulated payment service error; ensure order is not incorrectly confirmed.

Repeated payment request or repeated order submission; check for unintended duplicate records if idempotency is supported.

Unknown order ID, malformed request body, and attempts to access another user's order if ownership is implemented.

Response fields missing or having incorrect types; persisted values differing from the API response.

# 5. Test Pyramid Approach

Prioritize many fast unit tests, a focused set of API/integration tests, and few end-to-end workflow tests. Unit tests validate business rules such as total calculation and state transitions. API/integration tests validate endpoint behavior and SQLite persistence. End-to-end tests validate the complete login-to-confirmation journey. Because this assignment is API-focused, Playwright API tests are the main automation layer; browser UI tests are not required unless a UI is later provided.

Assumptions: The OMS and payment service are simulated locally. Expected statuses and state transitions will be defined in the mock service and documented in the README. No real payment is initiated.